We are offering to create a draft design for your new product, the terminal of the TIMELOG time and attendance system.

The project team of the Product Design Studio will create a conceptual draft of the outer form of the device and develop it further to prepare a physical model.

The service will be provided in two phases:

Phase 1 – creation of 5 variants (5 sketches) of a conceptual draft design of the terminal. The drafts will offer previews showing the individual functional positions of the device. Specialized software will be used to ensure realistic 3D modelling. These solution options will be presented to the client who will chose one of them to be used for phase 2.

Phase 2 – creation of a physical 3D model (functional model). The option chosen in phase 1 will be specified and adjusted according to the client’s comments. 3D printing will be used to produce the model. The first version of the model will be presented to the client, who will test it and comment on it. That will serve as the basis for the production of the final model and for the drafting of further documents and materials (technical drawing, technological procedure, 3D electronic data etc.).

Expected timeline:

Start of phase 1: October 2016

End of phase 1: December 2016

Start of phase 2: January 2017

End of phase 2: May 2017